## Slide 1: Release Enhancements Proposal
Project name: DemoBlaze Website
Version Number: v1
Author : Yomna
Date:08-Aug-2025

## Slide 2: Purpose
Summarize testing results, defect status, and propose enhancements for the next release based on QA findings.

## Slide 3: Introduction
Modules Tested: Login, Add Product to Cart, Place Order
Testing Objective: Verify functional correctness and usability against business requirements.
Environment: Chrome 138, Windows 10, Stable Internet

## Slide 4: Scope of Testing
Login : Valid and invalid credential handling
Cart : Adding products and managing cart content
Checkout : Placing orders and information entry process

## Slide 5: Summary of LOGIN Testing Outcomes
Chart: 
| Passed | Failed | Blocked
Sales | 2 | 1 | 0
Pass Rate: 66.7%

## Slide 6: Defect Status
Total Defects Raised: 1
Severity:
High: 1
Medium: 0
Low: 0
Open Defects: 1
Closed Defects: 0
Defect Density: Moderate – critical usability gaps remain

## Slide 7: Risks & Issues
No search functionality for products by name
No quantity selector (bulk orders inefficient)
Missing error message on login failure
User info re-entry required for each order

## Slide 8: Readiness Assessment
Release Criteria: 95% pass rate, no open critical defects
Current: 66.7% pass rate, 1 critical defect open
Recommendation: NO-GO until high severity issues resolved

## Slide 9: Recommendations
Add product search bar
Implement quantity selector
Enable auto-fill for logged-in users at checkout
Show clear error message on login failure

## Slide 10: Thank you